ScholarShelf

System Test Plan & QA Handover

Full-application test coverage for the school book-distribution platform

Owner: BytHub Technology Ltd  ·  Production: www.scholarshelf.co.uk

| Document | ScholarShelf System Test Plan |
| --- | --- |
| Version | 1.0 |
| Date | 13 July 2026 |
| Prepared for | QA / Testing team handover |
| Product | ScholarShelf (internal name: EduBook) — multi-tenant SaaS |
| Environment | Production — https://www.scholarshelf.co.uk |
| Status | Ready for test execution |

# 1. Purpose & scope

This document is the test plan for handing ScholarShelf to a QA/testing team. It defines the environment, roles, approach, and a full set of test cases across every module and role, so a tester can execute a complete pass and record results directly in the Result column of each table.

## In scope

- Authentication, RBAC and multi-role context switching (8 roles)

- Staff invitation wizard, dual-role detection, and staff-parent family linking (new this release)

- Family enrolment and automatic parent linking-code email (new this release)

- Parent onboarding (email invite, linking code, CSV import)

- Catalogue, bundles, classes, students and CSV/XLSX import

- Allocations and teacher distribution

- Payment lifecycle, family basket, and collection

- Messaging, reports, branding, school setup wizard

- IT website CMS and public school pages

- Owner/platform: school lifecycle, support mode, DB console, multi-tenant isolation

- Non-functional: security, performance, responsive/cross-browser, email deliverability

## Out of scope

- Load/stress testing beyond basic responsiveness

- Penetration testing (a STRIDE review and 52 automated security tests already exist — see SECURITY_REVIEW.md)

- Third-party infrastructure (Neon, Vercel, Resend) internals

- Native mobile apps (web responsive only)

# 2. Test environment & prerequisites

| Production URL | https://www.scholarshelf.co.uk (hard-refresh with Ctrl+Shift+R to beat CDN cache) |
| --- | --- |
| Frontend | React SPA (Vite), served on the Vercel CDN |
| Backend | Express serverless function under /api/* (30s max per request) |
| Database | PostgreSQL on Neon |
| Email | Resend — verify deliveries in the Resend dashboard (Emails → Sending) |
| Browsers | Chrome, Edge, Firefox, Safari (latest). Test at least Chrome + one other. |
| Devices | Desktop (1440px), tablet (768px), mobile (390px) — the invite wizard and parent portal must be usable on mobile |
| Demo accounts | Login page buttons: BytHub (owner), Admin, Teacher, Parent, Finance. School code DEMO-001 (except owner). |

Prerequisites before testing the new features: (1) Resend must be configured (RESEND_API_KEY set, RESEND_FROM_EMAIL a plain address); (2) the invites table must have the family_id, relationship and guardian_permissions columns (already applied in production). Without these, invite emails or invite reads will fail.

Data-safety note: this plan runs against production. Prefer the DEMO-001 school and clearly-named test data (e.g. "QA Test Family"). Do not send invites to real people; use tester-owned mailboxes or plus-addressing. Never accept the "truncate families" prompt if anyone runs db:push.

# 3. Roles & test accounts

Role is resolved server-side from the session. Each role lands on a default route and sees only its permitted areas.

| Role | Scope | Lands on | Can see / do |
| --- | --- | --- | --- |
| Owner / Platform admin (BytHub) | All schools | /admin/owner | Everything + school lifecycle + DB Console + support mode |
| School admin | One school | /admin | All operations for their school |
| Finance | One school | /finance | Payments, allocations, reports |
| IT personnel | One school | /admin/website | Public website + branding ONLY — no operational/PII data |
| Teacher | Class-scoped | /teacher | Distribution, class views, extra requests, messages |
| Parent | Own children | /parent | Baskets, own payments, messages |
| Public visitor | — | /school/:code | Published website content only |

# 4. Test approach

## Entry criteria

- Build deployed to production and reachable

- Demo/test accounts available and able to log in

- Resend configured; invites schema migrated

## Exit criteria

- All P1 cases executed with no open Critical/High defects

- ≥95% of P1/P2 cases Passed

- All Critical/High defects fixed and retested; remainder triaged and accepted

## Priority & severity

| Level | Priority (test order) | Severity (defect impact) |
| --- | --- | --- |
| P1 / Critical | Core money/data/auth paths — test first | App unusable, data loss, security hole, wrong charge/collection |
| P2 / High | Important flows with workarounds | Major function broken but a workaround exists |
| P3 / Medium-Low | Cosmetic, edge, nice-to-have | Minor/cosmetic; low user impact |

How to record results: write Pass or Fail in the Result column of each case. On Fail, raise a defect using the template in section 10 and reference the test-case ID.

# 5. Priority focus — new in this release

Test these three areas first; they are the newest and highest-risk changes:

- 6.2 Staff invitation wizard — multi-step invite with dual-role detection

- 6.3 Invitation acceptance & staff-parent unified account — auto-link to children on accept

- 6.4 Family enrolment & automatic linking-code email

# 6. Detailed test cases

## 6.1 Authentication & access control

Login, sessions, password reset, MFA, and role-based access.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| AUTH-01 | 1) Go to /login 2) Enter valid admin credentials 3) Submit | Logged in; redirected to the role's landing route (/admin). Session persists on refresh. | P1 |  |
| AUTH-02 | 1) Enter a wrong password 3+ times | Generic error shown (no hint whether email exists); rate limiting kicks in after repeated attempts. | P1 |  |
| AUTH-03 | 1) Log in 2) Click Logout | Session ends; protected routes redirect to /login. | P1 |  |
| AUTH-04 | 1) Visit /forgot-password 2) Enter a registered email 3) Check inbox / Resend | Reset email received; same confirmation message shown for unknown emails (anti-enumeration). | P1 |  |
| AUTH-05 | 1) Open the reset link 2) Set a new password (>=8) 3) Log in with it | Password updated; old password no longer works; link is single-use and expires in ~1 hour. | P1 |  |
| AUTH-06 | 1) On an MFA-enabled account, log in 2) Complete the MFA challenge | Access granted only after correct code; wrong code rejected. | P2 |  |
| AUTH-07 | 1) Set up MFA: scan QR, save recovery codes, confirm | MFA enabled; recovery codes shown once; success screen appears. | P2 |  |
| AUTH-08 | 1) Log in as each role (owner, admin, finance, IT, teacher, parent) | Each lands on the correct default route and sees only its own navigation. | P1 |  |
| AUTH-09 | 1) As IT personnel, type a URL for an operational section (e.g. /admin/payments) | Access blocked/redirected — IT sees only website + branding. | P1 |  |
| AUTH-10 | 1) As parent, attempt to open an admin URL directly | Redirected away; no admin data exposed. | P1 |  |
| AUTH-11 | 1) As a multi-role user, use the role/context switcher | Switches between dashboards (e.g. Staff <-> Parent) without re-login. | P2 |  |

## 6.2 Staff invitation wizard  [NEW]

Priority. The multi-step Invite Staff flow on /admin/users. Covers details, role, family linking, dual-role detection, review and send.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| SIW-01 | 1) /admin/users 2) Click Invite Staff | Full-screen wizard opens at step 1 (Staff Details) with a 6-step progress bar. | P1 |  |
| SIW-02 | 1) Leave first name or email blank / enter an invalid email | Continue is disabled until a first name and a valid email are present. | P1 |  |
| SIW-03 | 1) In Work email, type the email of an EXISTING user | Amber "Existing account found" banner appears showing their name and current access. | P1 |  |
| SIW-04 | 1) Step 2: select each role 2) Select Teacher | Role cards select correctly; Teacher reveals class multi-select + subjects + year groups; other roles do not. | P2 |  |
| SIW-05 | 1) Step 3: choose "No — staff-only account" 2) Continue | Family steps (4 & 5) are skipped; wizard goes straight to Review. | P1 |  |
| SIW-06 | 1) Step 3: choose "Yes — link their children" 2) Continue | Advances to Find Family (step 4). | P1 |  |
| SIW-07 | 1) Step 4: search a known family name/guardian/code | Matching families list with guardians and children; selecting one highlights it. | P1 |  |
| SIW-08 | 1) Step 4: search text with no matches | "No families matched" guidance shown; Continue stays disabled until a family is selected. | P2 |  |
| SIW-09 | 1) Step 5: choose a relationship 2) Toggle guardian permissions 3) Continue | Continue disabled until a relationship is chosen; permission toggles reflect selection. | P1 |  |
| SIW-10 | 1) Step 6: review | Summary shows correct name, email, role, classes, family, relationship and permissions; unified-account note is accurate. | P1 |  |
| SIW-11 | 1) New email + staff-only 2) Send staff invitation | Success screen; an invite email is sent (verify in Resend); a pending invite appears for that email. | P1 |  |
| SIW-12 | 1) New email + family linked 2) Send | Success screen; invite stored WITH the family link (family_id/relationship). Email delivered. | P1 |  |
| SIW-13 | 1) Enter an existing PARENT account's email 2) Choose a staff role 3) Send / Add role to account | The staff role is added to that existing single login (dual-role); no duplicate account is created. | P1 |  |
| SIW-14 | 1) Invite a role the person already has | Blocked with a clear "already has this role" message. | P2 |  |
| SIW-15 | 1) Fill several steps 2) Use Back | Previously entered data is preserved when moving back and forward. | P2 |  |
| SIW-16 | 1) Click Cancel & exit | Wizard closes; no invite is created. | P2 |  |
| SIW-17 | 1) On the success screen, click Invite another | Wizard resets to a clean step 1. | P3 |  |
| SIW-18 | 1) Open the wizard on a mobile viewport (390px) | Layout is usable; steps, cards and buttons are reachable and readable. | P2 |  |

## 6.3 Invitation acceptance & staff-parent unified account  [NEW]

Priority. The invitee accepting the emailed link, including automatic child linking.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| ACC-01 | 1) Open the invite link from the email 2) Set name, username, password 3) Submit | Account created with the invited staff role; user is logged in and lands on the role dashboard. | P1 |  |
| ACC-02 | 1) Accept an invite that HAS a family link | New user also receives the Parent role and is linked to every child in that family with the chosen relationship. | P1 |  |
| ACC-03 | 1) After ACC-02, open the role/context switcher | Both the Staff and Parent contexts are available for the one account. | P1 |  |
| ACC-04 | 1) Switch to Parent view | The linked children and their book lists are visible. | P1 |  |
| ACC-05 | 1) Open an invite link older than 7 days | Rejected as expired; no account created. | P1 |  |
| ACC-06 | 1) Reuse an already-accepted link / tamper with the token | Rejected as invalid; no account created. | P1 |  |
| ACC-07 | 1) Choose a username that already exists | "Username is already taken" error; can retry. | P2 |  |
| ACC-08 | 1) Enter a password <8 chars, or mismatched confirmation | Inline validation blocks submission. | P2 |  |
| ACC-09 | 1) Accept a staff-only invite (no family) | Account gets only the staff role; no parent context appears. | P2 |  |

## 6.4 Family enrolment & automatic linking-code email  [NEW]

Priority. Enrolling a family now auto-emails the parent a linking code.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| ENR-01 | 1) /admin/families (or enrolment) 2) Enrol a new family: household name + a guardian WITH email + >=1 student 3) Submit | Family enrolled; a "Scholar Shelf: Linking code for ..." email is automatically sent to the primary guardian (verify Delivered in Resend). | P1 |  |
| ENR-02 | 1) Start an enrolment 2) Save as draft | No email is sent for a draft. | P1 |  |
| ENR-03 | 1) Enrol a family whose guardian has NO email | Enrolment still succeeds; no email attempted; no error surfaced to the admin. | P2 |  |
| ENR-04 | 1) Enrol a family using an email/phone that already exists | Duplicate warning shown; choosing override proceeds. | P2 |  |
| ENR-05 | 1) Enrol a student with the same name + DOB as an existing one | Possible-duplicate-student warning shown before saving. | P2 |  |
| ENR-06 | 1) On an existing family, click Invite guardian | The linking-code email is sent (this path already existed; confirm no regression). | P2 |  |
| ENR-07 | 1) After ENR-01, the parent enters the code at /parent/link | Preview then confirm links the child(ren) to the parent account. | P1 |  |

## 6.5 Parent onboarding

Email invite, linking code, and CSV import routes.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| PAR-01 | 1) Admin generates a linking code for a student with a parent email | Code created; email sent; code is single-use with an expiry. | P1 |  |
| PAR-02 | 1) Parent self-registers at /register 2) Enters the linking code (preview -> confirm) | Child linked; parent dashboard shows the child. | P1 |  |
| PAR-03 | 1) Admin rotates / resends a linking code | Old code invalidated; new code emailed. | P2 |  |
| PAR-04 | 1) Import students via CSV/XLSX with a parent_email column 2) Preview -> confirm | Rows validated in preview; on confirm, students created and parent invites/codes generated. | P1 |  |
| PAR-05 | 1) Import a malformed CSV (missing columns, bad rows) | Errors surfaced in preview; bad rows flagged; nothing imported until corrected. | P2 |  |

## 6.6 Books & inventory

Catalogue CRUD, ISBN lookup, barcode scan, stock.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| BOOK-01 | 1) /admin/books 2) Add a book (title, ISBN, price, stock) | Book saved and listed. | P2 |  |
| BOOK-02 | 1) Use ISBN lookup on a valid ISBN | Book details auto-populated. | P2 |  |
| BOOK-03 | 1) Scan / enter a barcode | Matching book found and opened. | P2 |  |
| BOOK-04 | 1) Adjust stock up/down | Stock updates; an inventory transaction is recorded. | P2 |  |
| BOOK-05 | 1) Drop a book's stock below its low-stock threshold | Low-stock alert/indicator appears (and in the admin daily digest). | P2 |  |
| BOOK-06 | 1) Edit then delete a book | Edits persist; delete removed from list (guarded if referenced). | P3 |  |

## 6.7 Bundles / book levels

Book levels, items, class assignment, per-student override.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| BND-01 | 1) /admin/levels 2) Create a bundle and add books | Bundle saved with its items. | P2 |  |
| BND-02 | 1) Assign a bundle to a class | Class-book-level link created; assigned teacher notified (email). | P2 |  |
| BND-03 | 1) Set a per-student override on a bundle | Override applied for that student only. | P2 |  |

## 6.8 Classes

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| CLS-01 | 1) /admin/classes 2) Create a class and assign a teacher | Class saved; teacher sees it under /teacher. | P2 |  |
| CLS-02 | 1) Reassign / edit a class | Changes persist; old teacher loses access, new teacher gains it. | P2 |  |

## 6.9 Students & import

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| STU-01 | 1) /admin/students 2) Add a student (name, DOB, grade, class) | Student created with a student code. | P2 |  |
| STU-02 | 1) Archive then unarchive a student | Archived students hidden from active lists; unarchive restores; history preserved. | P2 |  |
| STU-03 | 1) Open a student profile | Shows class, book list, guardians, allocations and distribution history. | P3 |  |

## 6.10 Allocations & distribution (teacher)

Distribution-day actions; a teacher must not distribute to their own child.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| DST-01 | 1) Admin assigns a bundle to a class; finance creates allocations | Allocations created in pending state. | P1 |  |
| DST-02 | 1) As teacher, /teacher/distribution 2) Confirm a student received books | Status -> received; a basket is generated for ordering. | P1 |  |
| DST-03 | 1) Mark a student absent | Status -> absent; can be revisited later. | P2 |  |
| DST-04 | 1) Mark a student out of stock | Status -> out_of_stock; surfaced to admin, not silently swallowed. | P2 |  |
| DST-05 | 1) Attempt to distribute to the teacher's OWN child | Blocked — teachers cannot process their own child. | P1 |  |
| DST-06 | 1) Partially collect an order | "Partially collected" badge shown. | P3 |  |
| DST-07 | 1) Teacher submits an extra-copy request | Request created and visible to admin for approval. | P2 |  |

## 6.11 Payment lifecycle

End-to-end: parent submits reference -> finance confirms -> collection.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| PAY-01 | 1) As parent with a pending basket, submit a payment reference | Order moves to submitted/under-review; parent gets a "payment submitted" email. | P1 |  |
| PAY-02 | 1) As finance/admin, confirm the payment | Status -> confirmed; parent gets a "payment verified" email; revenue reflects it. | P1 |  |
| PAY-03 | 1) As finance/admin, reject a payment | Status -> rejected; parent gets a "could not be verified" email. | P1 |  |
| PAY-04 | 1) Mark a confirmed order ready for collection | Parent gets a "ready to collect" email. | P2 |  |
| PAY-05 | 1) Mark an order collected | Parent gets a collection receipt email; order closed. | P2 |  |
| PAY-06 | 1) Submit the same payment reference twice / double-click | Duplicate-reference / duplicate-basket guard prevents a double charge. | P1 |  |
| PAY-07 | 1) Export payments to CSV; filter by class/status | Export matches on-screen data and filters. | P3 |  |
| PAY-08 | 1) Verify a collected payment appears in revenue reports | Collected payments are counted in revenue (lifecycle counts correct). | P2 |  |

## 6.12 Family basket (pay for all children)

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| FAM-01 | 1) As a parent with >=2 children each having a pending basket | A "Pay for All Children" option is offered. | P1 |  |
| FAM-02 | 1) Pay for all in one go | A single payment covers all baskets; each child's order updates correctly. | P1 |  |

## 6.13 Messaging

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| MSG-01 | 1) Parent starts a thread with staff | Thread created; staff sees it in Communications with an unread badge. | P2 |  |
| MSG-02 | 1) Staff replies; parent reads | Reply delivered; unread badge clears on read. | P2 |  |
| MSG-03 | 1) Admin closes a thread | Thread marked closed; audit recorded. | P3 |  |

## 6.14 Reports & analytics

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| RPT-01 | 1) /admin/reports | Inventory, payments (with lifecycle counts), distribution, class breakdown, users and bundles all render with correct totals. | P2 |  |
| RPT-02 | 1) Export a report to CSV | CSV matches the on-screen figures. | P3 |  |

## 6.15 Branding

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| BRD-01 | 1) /admin/branding 2) Upload logo/banner/favicon/email-logo/pdf-logo; set colours & font | Live preview updates; assets saved per school. | P2 |  |
| BRD-02 | 1) View the public school page and an outgoing email | Branding (logo/colours) is reflected on the public page and in emails. | P2 |  |

## 6.16 School setup wizard

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| SET-01 | 1) As a new school admin, run the 6-step setup wizard | Steps progress and save; go-live checklist reflects completion. | P2 |  |

## 6.17 Website CMS (IT)

IT-only headless CMS and public rendering.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| CMS-01 | 1) As IT, /admin/website-content 2) Add/edit typed sections (hero/about/announcement/contact/custom) | Sections save as drafts. | P2 |  |
| CMS-02 | 1) Reorder sections; publish | Order persists; published sections appear on /school/:code. | P2 |  |
| CMS-03 | 1) Try to save a link with a javascript: URL | Rejected by the URL-scheme allowlist (stored-XSS prevention). | P1 |  |
| CMS-04 | 1) As a non-IT, non-owner user, open the website sections | Access denied — website is IT-only. | P1 |  |

## 6.18 Owner / platform

Cross-tenant BytHub functions.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| OWN-01 | 1) As owner, /admin/owner | Platform metrics and all schools listed. | P2 |  |
| OWN-02 | 1) Create a school and invite its first admin | School created; setup invite emailed to the admin. | P1 |  |
| OWN-03 | 1) Suspend / archive / restore / request-deletion on a school | Each lifecycle action updates status correctly and is audited. | P1 |  |
| OWN-04 | 1) Enter support mode for a school; act; exit | Owner can operate within one tenant, then cleanly exit support mode. | P2 |  |
| OWN-05 | 1) Open the DB Console; run a read query | Console loads; query returns results (owner-only). | P2 |  |
| OWN-06 | 1) As owner, attempt a DB Console 'danger' action on a test school only | Destructive actions are clearly gated and confirmable; never run on real tenants. | P1 |  |

## 6.19 Multi-tenant isolation & security

Tenant boundaries and core security behaviours.

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| SEC-01 | 1) As School A admin, request a School B record by ID (URL/API) | Safe 404 — no cross-tenant data leaks; schoolId comes from the session. | P1 |  |
| SEC-02 | 1) Inspect the session cookie | httpOnly, secure (prod), sameSite=strict. | P2 |  |
| SEC-03 | 1) As parent/student, attempt to change a payment status | Blocked — only finance/admin can write payment status. | P1 |  |
| SEC-04 | 1) Trigger many rapid requests (login, search, invite) | Distributed rate limiting throttles with a clear message. | P2 |  |
| SEC-05 | 1) Confirm sensitive fields are never returned | No password hashes or other secrets in API responses (safeUser strips them). | P1 |  |
| SEC-06 | 1) Run the automated security regression suite | All 52 security regression tests pass. | P2 |  |

# 7. Non-functional testing

## 7.1 Performance

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| PERF-01 | 1) Load dashboards and large lists (students, payments) | Pages load within a few seconds; no request exceeds the 30s serverless limit. | P2 |  |
| PERF-02 | 1) Import a large CSV; open big reports | Completes without timeout; UI stays responsive. | P3 |  |

## 7.2 Responsive & cross-browser

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| RSP-01 | 1) Test key flows on Chrome + one other browser | Layout and behaviour consistent across browsers. | P2 |  |
| RSP-02 | 1) Test the invite wizard and parent portal on mobile/tablet | Usable and readable; no overflow or unreachable controls. | P2 |  |

## 7.3 Accessibility (light pass)

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| A11Y-01 | 1) Keyboard-only navigate login, wizard and a form | All controls reachable and operable; visible focus. | P3 |  |
| A11Y-02 | 1) Check labels and colour contrast on key screens | Inputs are labelled; text meets basic contrast. | P3 |  |

## 7.4 Email deliverability (Resend)

| ID | Test scenario & steps | Expected result | Pr | Result |
| --- | --- | --- | --- | --- |
| MAIL-01 | 1) Trigger each email (invite, linking code, payment submitted/verified/rejected, ready, collected) | Each appears as Delivered in the Resend dashboard with correct subject and recipient. | P1 |  |
| MAIL-02 | 1) Inspect a received email | Branding, links and copy correct; links resolve to the right pages. | P2 |  |

# 8. Regression smoke checklist (run after every deploy)

- Log in as each role; confirm correct landing page

- Send a staff invite (staff-only) and accept it

- Send a staff invite with a family link and confirm children link on accept

- Enrol a family and confirm the linking-code email is delivered

- Parent submits a payment reference; finance confirms it

- Teacher confirms distribution for a non-own-child student

- Check Resend shows recent emails as Delivered

- Cross-tenant spot check: School A cannot see School B data

# 9. Known issues & test caveats

| Area | Note for testers |
| --- | --- |
| Schema migration (db:push) | npm run db:push currently fails on pre-existing drift (a families.family_code unique constraint) and an orphan guardian row. Do NOT accept the "truncate families" prompt. The new invites columns were applied directly and are present. |
| Orphan guardian data | One guardian row points to a missing family; this is known and slated for cleanup. It does not affect the staff-invite feature. |
| family.routes.ts | Decommissioned dead code (not registered). The /api/families/* endpoints are served by family-enrollment.routes.ts. |
| New-invitee child linking | Children are linked when the invitee ACCEPTS the invite, not at send time. To link before acceptance, use Link Child on the staff profile. |
| Demo accounts | The login-page demo accounts (Admin/Teacher/Parent/Finance/BytHub) must be disabled/rotated before real client onboarding. |
| Caching | After a deploy, hard-refresh (Ctrl+Shift+R) — the CDN serves cached assets. |

# 10. Defect reporting

Log every failure with the fields below and reference the failing test-case ID.

| Field | What to record |
| --- | --- |
| Defect ID | Sequential (e.g. DEF-001) |
| Test case ID | The failing case (e.g. SIW-13) |
| Title | Short summary of the problem |
| Steps to reproduce | Exact numbered steps |
| Expected result | What should happen |
| Actual result | What happened |
| Severity / Priority | Critical/High/Medium/Low + P1/P2/P3 |
| Environment | Browser, device, role, URL, timestamp |
| Evidence | Screenshot/screen recording; Resend entry if email-related |

# 11. Test sign-off

| Role | Name | Date | Sign-off |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Product Owner |  |  |  |
| Development Lead |  |  |  |